Academic Backend Gap + Activity Logs Documentary

Backend readiness map, Assign Faculty wiring, mock-data inventory, and Activity Logs requirements.

Executive takeaway: Academic Management has a solid backend base for sections, subjects, student records, and subject assignment flows. The remaining work is concentrated in deeper dashboards, analytics, question-bank, assessment, exam, and violation screens. Assign Faculty is the highest-value seam because its backend exists and only needed frontend/API wiring plus audit visibility.

# Academic Structure

Faculty  ->  Subject  ->  Section  ->  Students

A subject is independent from its faculty assignment. Faculty changes must not delete subjects, section links, assessments, questions, scores, historical records, or activity logs.

# Current Backend-Ready Areas

| Area | Status | Notes |
| --- | --- | --- |
| Sections list/create/update/archive/restore/details | Wired | Uses the existing /admin/academic/sections route family. |
| Student records list + assign section | Wired | Student-section assignment uses the academic student-record route. |
| Subjects list/create/update/archive/restore | Wired | Subject cards and status tabs use backend subject routes. |
| Assign sections to subject | Wired | Uses PATCH /admin/academic/subjects/:id/assign-sections. |
| Assign faculty pool to subject | Backend + frontend wiring | Uses PATCH /admin/academic/subjects/:id/assign-faculties. |
| Activity Logs page | Read-wired | Reads /admin/activity-logs with pagination and filters. |

# Assign Faculty on Subject

The assignment backend path already exists through the admin academic routes, controller, service, and frontend academic service helper. The required user-facing behavior is a real faculty list, backend save, subject refresh, and clear failure handling.

Admin opens Academic > Subjects and chooses Assign Faculty.

The modal loads real faculty users from the backend.

Admin selects one or more faculty members.

Frontend calls assignFacultiesToSubject(subjectId, facultyIds).

Backend replaces the subject faculty pool without touching academic history.

Subjects refresh and Activity Logs records an ACADEMIC event.

# Activity Logs Wiring

The Activity Logs page is already connected for reading. The key implementation requirement is to make Academic mutations visible as ACADEMIC events instead of generic system activity.

| Event | Category | Expected Label |
| --- | --- | --- |
| Section created/updated/archived/restored | ACADEMIC | Created/Updated/Archived/Restored academic section |
| Subject created/updated/archived/restored | ACADEMIC | Created/Updated/Archived/Restored academic subject |
| Faculty pool assigned/updated | ACADEMIC | Updated subject faculty pool |
| Sections assigned to subject | ACADEMIC | Updated subject section assignments |
| Student assigned to section | ACADEMIC | Assigned student to section |

Duplicate log policy: use one logging source per event. Centralized middleware is preferred for normal Academic mutations; manual controller logging should be reserved for future events needing richer domain-specific descriptions.

# Mock-Only or Backend-Missing Areas

| Page Group | Current Source | Missing Work | Priority |
| --- | --- | --- | --- |
| Subject details dashboard | Mock subject details | Subject dashboard endpoint with readiness, sections, students, question-bank, and assessment summaries. | High |
| Subject question bank + details | Mock question data | Subject-scoped question bank list, details, answer distribution, usage, and correctness metrics. | High/Medium |
| Subject assessments + details | Mock assessment data | Assessment list, detail, section performance, and weak-question endpoints. | High/Medium |
| Section subjects + subject details | Mock section subjects | Section-subject list/details based on real assigned subjects and faculty pool. | High |
| Section students + profiles | Mock student data | Roster, profile, performance, topic strengths/weaknesses, integrity, and history endpoints. | High/Medium |
| Section exams, students, violations, sessions | Mock exam/session data | Exam list/detail, session roster, violation, timeline, and monitoring endpoints. | Medium/High |
| Section question bank + details | Mock question data | Section-scoped question bank and detail endpoints. | Medium |

# Recommended Build Order

Complete Assign Faculty frontend save and activity-log verification.

Make ACADEMIC a first-class activity category in UI and backend logging.

Replace mock section assignment options with real sections.

Build section-subject list/details endpoints.

Build section student roster and profile endpoints.

Build question-bank and assessment endpoints.

Build exam monitoring, violations, and session timeline endpoints.

Add analytics endpoints after core relational data is stable.

# Acceptance Checklist

Activity Logs loads backend data with search, category, severity, and pagination.

Academic mutations create visible ACADEMIC logs with readable titles.

Filtering by ACADEMIC returns Academic actions only.

Assign-faculty save updates the subject faculty pool and refreshes cards.

No duplicate log appears for a single Academic mutation.

Faculty reassignment preserves subjects, sections, assessments, questions, scores, and history.